## Slide 1: GROUP 2
TESTING

## Slide 2: MEET THE TEAM
KAILEN NAIDOO
SHANTE PEARL CHETTY
XOLANI DLAMINI
NOKUTHULA MAKHANYA
JUDITH MATLALA
JULY SHELANE
MAMOSA MATJEKA
KEABETSWE MODISE
LEHLOHONOLO MAFABATHO
STAKEHOLDERS

## Slide 3: Requirement analysis
Main requirements that need testing
Sign up page
Login page
My orders
Cart
Search bar
Your logo and home button - home page
Share option
Zoom feature
Women button
Dresses tab
T-shirt's button
Product attributes - Catalog:
  categories
  different sizes
  Colors
  Compositions
  Styles
  Price ranges

## Slide 4: General requirements
New products
Best sellers
Contact us
Our store
Terms and conditions of use
About us
Sitemap
My addresses
My personal info
Sign out

## Slide 5: Types of tests to be performed
Manual testing - Black box testing:
  Acceptance testing
  System testing:
    Usability testing
    Recovery testing
Automation testing
  Functional testing:
    Acceptance testing
    System testing
    Usability testing
Non-functional testing:
  Performance testing
  Browser compatibility testing
  Load testing

## Slide 6: Testing environments
Manual testing
  Microsoft Edge
  Google Chrome
  Fire fox
Automation testing
  Selenium
  Selenium IDE

## Slide 7: Test plan
FEATURES TO BE TESTED :
Sign up
Login page
Home page
Cart
Checkout
Search bar
My orders page
Recommended test requirements:
Sign up
Login page
Home page
Cart
checkout
THE APPLIED TESTING STRATEGIES :
Manual testing
Automation testing

## Slide 8: SECURITY TESTING
Test Objective:
Function / Data Security: Verify that user can access only those functions / data for which their user types provided permissions.
System Security: Verify that only those users with access to the website access them.
Technique:
Function / Data Security: Identify and list each user type and the functions
Create tests for each user type and verify permission by creating transactions specific to each user type.
Modify user type and re-run tests for same users. In each case verify those additional functions / data are correctly available or denied.
Completion Criteria:
For each known user type, the appropriate function / data are available and all transactions function as expected and run in prior Application Function tests

## Slide 9: Interface testing
Test Objective:
Verify Navigation through the application properly reflects business functions and requirements, including window to window, field to field, and use of access methods (tab keys, mouse movements, and accelerator keys)
Verify Window objects and characteristics, such as menus, size, position, state, and focus conform to standards.
Technique:
Create / modify tests for each window to verify proper navigation and object states for each application window and objects.
Completion Criteria:
Each window successfully verified to remain consistent with acceptable standard

## Slide 10: Performance testing
Test Objective:
Validate System Response time for designated transactions or business functions under the following two conditions:
  - Normal anticipated volume
  - anticipated worse case volume
Technique:
Use Test Scripts developed for Business Model Testing (System Testing).
Modify data files (to increase the number of transactions) or modify scripts to increase the number of iterations each transaction occurs.
Scripts should be run on one machine (best case to benchmark single user, single transaction) and be repeated with multiple clients (virtual or actual, see special considerations below).
Completion Criteria:
Single Transaction: Successful completion of the test scripts without any failures and within the expected / required time allocation (per transaction)

## Slide 11: SCOPE OF TESTING
The component of the website to be tested (software and servers) are defined as in scope
The components of the website not to be tested are, defined as out of scope.
  Our In scope includes testing of full functionality of the website
  Our In scope, include both Automation and manual testing
  Our Out of scope includes API testing.

## Slide 12: Test items
SECURITY TESTING :
Verify Login.
Verify Login security through user name and password mechanisms.
PERFORMANCE TESTING :
Verify response time to access the website.
Verify response time to access dashboard after login.
Verify response time for remote login.
Verify response time for items checkout.
Verify system response when loaded with 200 logged on customer.
Verify system response when 50 simultaneous customer accesses to the shopping cart.

## Slide 13
BROWSER COMPATIBILITY TESTING :
Verify that the websites run efficiently on most web browsers
INTERFACE TESTING :
VERIFY EASE OF NAVIGATION THROUGH A SAMPLE SET OF SCREENS.
VERIFY SAMPLE SCREENS CONFORM TO GUI STANDARDS.
VERIFY THE SYSTEM SHALL BE EASY-TO-USE AND SHALL BE APPROPRIATE FOR THE TARGET MARKET OF COMPUTER-LITERATE STUDENTS AND PROFESSORS
VERIFY THE DESKTOP USER-INTERFACE SHALL BE WINDOWS COMPLIANT.

## Slide 16: Test environment

## Slide 17: TEST DELIVERABLES
deliverables | Owner | review | Due date
Requirement analysis | Shante Chetty | management | 3 Nov
Test plan | Judith Matlala | management | 7 Nov
Test case | Nokuthula Makhanya | Internal team | 13 Nov
Test environmental setup | Lehlohonolo Mafabatho | Internal team | 16 Nov
Test scripts | Xolani Dlamini | testers | 21 Nov
Performance test | Mimosa Matjeka | testers | 21 Nov
Defects report | July Shalane | management | 22 Nov
Test results | Keabetwe Modise | - | 22 Nov
Evaluation report | Kailen Naidoo | - | 23 Nov

## Slide 18: RESPONSIBILITIES
Roles | Responsibilities | Owner
Business analyst | Acquire appropriate report Provide technical direction | Shante Chetty
Product manager | Generate test plan define test details determine test results document change requests evaluate product quality | Judith Matlala Keabetswe Modise
Test Designer | Identifies, prioritizes, and implements test cases define test details determine test results Evaluate effectiveness of test effort | Nokuthula Makhanya
System tester | implement tests and test suites execute test suites log results analyze and recover from test failures document incidents | Xolani Dlamini Mamosa Matjeka

## Slide 19
System administrator | Ensures test environment and assets are managed and maintained. Administer test management system Install / manage worker access to test systems | Lehlohonolo Mfabatho July Shalane
Test Manager | planning and logistics agree mission identify motivators acquire appropriate resources present management reporting advocate the interests of test evaluate effectiveness of test effort | Kailen Naidoo
scrum master | Owns the Product backlog writes user stories and acceptance criteria. accepts or rejects user stories | Kailen Naidoo
developer | Developed the website | McWilton
client | stakeholders | Group 2

## Slide 20: SCHEDULE
Task | Effort | Start date | End date | priority
Requirement analysis | 2 | 1 Nov | 3 Nov | 1
Test planning | 3 | 4 Nov | 7 Nov | 2
Test design | 5 | 8 Nov | 13 Nov | 1
Test environmental setup | 3 | 13 Nov | 16 Nov | 2
Test execution | 4 | 17 Nov | 21 Nov | 1
Test cycle closure | 1 | 22 Nov | 22 Nov | 1

## Slide 21: Define Test Criteria
Suspension/ Entry Criteria :
Verify if the Test environment is available and ready for use.
Verify if test tools installed in the environment are ready for use.
Verify if Testable code is available.
Verify if Test Data is available and validated for correctness of Data.
Exit Criteria:
Verify if All tests planned have been run.
Verify if the level of requirement coverage has been met.
Verify if there are NO Critical or high severity defects that are left outstanding.
Verify if all high-risk areas are completely tested.
Verify if software development activities are completed within the projected cost.
Verify if software development activities are completed within the projected timelines.

## Slide 22: TEST CYCLE CLOSURE
BUG ID | B#1
PROJECT NAME | automationpracticeTEST
MODULE NAME | Module 1
LEVEL PHASE | Phase 1
DEFECT TYPE | Compatibility defect
SEVERITY | Critical
PRIORITY | High
SUMMERY | Browser compatibility
DESCRIPTION | Browsers are all built by different companies using different code and really the only reason that your website works in most of them is because of standard practices ways in which the code is actually rendered.
STATUS | closed

## Slide 23: Responsive website mistakes
BUG ID | B#2
PROJECT NAME | automationpracticeTEST
MODULE NAME | Module 1
LEVEL PHASE | Phase 1
DEFECT TYPE | Usability defect
SEVERITY | Major
PRIORITY | medium
SUMMERY | Multiple mistakes
DESCRIPTION | 40% of your traffic could view your site on a standard laptop screen size, you could easily be getting traffic from those with viewports as large as 4k resolution. If your website looks broken in these environments, it can be pretty embarrassing to discover later on.
STATUS | closed

## Slide 24: Links and forms aren’t working
BUG ID | B#3
PROJECT NAME | automationpracticeTEST
MODULE NAME | Module 2
LEVEL PHASE | Phase 5
DEFECT TYPE | Usability defect
SEVERITY | Critical
PRIORITY | high
SUMMERY | Links don’t work
DESCRIPTION | The pages looks nice, however some of the buttons and links when clicked don’t do anything.
STATUS | closed

## Slide 25: NoIndex codes have not been removed
BUG ID | B#4
PROJECT NAME | automationpracticeTEST
MODULE NAME | Module 3
LEVEL PHASE | Phase 4
DEFECT TYPE | Functional defect
SEVERITY | Critical
PRIORITY | high
SUMMERY | NoIndex codes have not been removed
DESCRIPTION | a no index code is a little snippet of code that you can put on a live page that prevents the site from being crawled by search engines.
STATUS | closed

## Slide 26: Slow site speed
BUG ID | B#5
PROJECT NAME | automationpracticeTEST
MODULE NAME | Module 1
LEVEL PHASE | Phase 1
DEFECT TYPE | Performance defect
SEVERITY | major
PRIORITY | Medium
SUMMERY | Site sped is low
DESCRIPTION | Usually, the cause of a slow load time is going to come down to media. Another thing to be aware of is numbers are requests your site is making
STATUS | closed